SHADOWBOX MVP ChatGPT Desktop + Xcode Implementation Handover

Purpose

A single source of truth for handing the local visionOS repository to ChatGPT Desktop after the hackathon toolchain and device setup are complete.

| Working project | ShadowBoxMVP |
| --- | --- |
| Document version | 1.0 |
| Prepared | 7 August 2026 |
| Primary workflow | ChatGPT Desktop - Codex - local repository - Xcode |
| Starting milestone | M1: mixed immersive space, live hand markers, one programmatic mitt |

The handover rule Do not let the coding assistant redesign the product. It should inspect the installed SDK, implement one small milestone, build, report evidence, and stop.

Prepared for a beta-locked hackathon environment

# 1. Handover at a glance

Use this document after the development environment can build a blank visionOS application and the Apple Vision Pro can be selected as a run destination. Place the Markdown version in the repository root so every coding session begins with the same context.

| Area | Decision |
| --- | --- |
| Product | Mixed-reality shadow-boxing coach with life-size spatial targets in the user's real room. |
| MVP proof | A 60-second mitt drill recognises jab and cross, gives immediate feedback, pauses safely on tracking loss, and shows a round summary. |
| Preferred desktop mode | Use the new ChatGPT Desktop app in Codex mode for local repository, terminal, and developer-tool work. |
| Fallback mode | Use ChatGPT Classic Work with Apps for focused Xcode-file edits only; it does not imply full-project context. |
| Implementation order | Toolchain health -> mixed space -> hand markers -> fist centre -> calibration -> hit testing -> round engine -> results -> visual polish. |
| Hard boundary | No full avatar, free sparring, machine learning, cloud backend, footwork analysis, physical bag, or real partner in the MVP. |

## Setup exit criteria

[ ] Xcode 27 beta 4 opens and reports the intended build.

[ ] The visionOS component and Apple Vision Pro simulator runtime are installed.

[ ] The project builds in Simulator without signing or package errors.

[ ] A physical Vision Pro is paired, Developer Mode is enabled, and the app installs.

[ ] The app can enter a mixed ImmersiveSpace while passthrough remains visible.

[ ] The repository has a clean baseline commit and contains this handover file.

Do not start punch recognition early The first technical unknown is whether live hand joints remain stable enough during fast straight punches. Validate tracking visibility and loss handling before adding classification or scoring.

## Files to keep in the repository root

ShadowBoxMVP/ ├── ShadowBox_MVP_Handover.md # source of truth for every AI session ├── TOOLCHAIN.md # exact local versions and deployment target ├── SESSION_LOG.md # evidence from each build/test session ├── DECISIONS.md # decisions that must not be silently reopened └── ShadowBoxMVP.xcodeproj/ ...

# 2. Locked development environment

The organiser-provided beta toolchain is a project constraint. Do not update any component during the hackathon after the first successful physical-device build.

| Component | Locked choice | MVP use |
| --- | --- | --- |
| Xcode | 27 beta 4 | Required; compiler, SDK, Simulator, signing and device deployment. |
| visionOS component | Installed from Xcode | Required; match the local Xcode beta and organiser headset. |
| Swift / UI | Swift + SwiftUI | Application shell, onboarding, calibration and results. |
| Spatial rendering | RealityKit | Mitts, markers, effects, spatial audio and scene entities. |
| Tracking | ARKit | Hand anchors, joint transforms and headset/world pose as available. |
| Reality Composer Pro | 3 beta 4 | Optional after M1; visual content only, not game logic. |
| Blender | 5.2 macOS arm64 | Optional; one low-complexity mitt or trainer placeholder. |
| Apple Immersive Video Utility | Installed but unused | Not part of this real-time RealityKit app workflow. |
| Keynote | Installed | Pitch deck after a stable demo exists. |

## Provisional project configuration

| Setting | Value |
| --- | --- |
| Product name | ShadowBoxMVP |
| Bundle identifier | Record the actual value in TOOLCHAIN.md after project creation. |
| Base SDK | visionOS 27 from Xcode 27 beta 4. |
| Minimum deployment target | visionOS 26.0 provisionally; use 27.0 only if the organiser headset or required API forces it. |
| Immersion style | Mixed. |
| Storage | Local files only for MVP traces and results. |
| External packages | None unless a blocker is documented and approval is explicit. |

## TOOLCHAIN.md template

# ShadowBoxMVP toolchain Xcode: 27 beta 4 Xcode build: <paste xcodebuild -version output> Swift: <paste swift --version output> Base SDK: visionOS 27 Deployment target: visionOS 26.0 or 27.0 macOS: <paste sw_vers -productVersion> Vision Pro OS: <record exact organiser device version> Reality Composer Pro: 3 beta 4 Blender: 5.2 Last verified physical-device build: <date / commit / tester>

Beta discipline If a generated fix requires a newer SDK, silently changes the deployment target, or adds an unreviewed package, reject it. The assistant must adapt to the installed toolchain rather than changing the environment.

# 3. Product and MVP scope

ShadowBoxMVP is an adaptive mixed-reality training aid. The user shadowboxes while virtual mitts and controlled attack cues provide targets, timing and feedback. The headset is not protective equipment and the app is not contact sparring.

MVP promise Practise jab, cross, timing, accuracy and guard recovery against spatial mitt targets in a clear real-world training area.

## Core user flow

1. Launch a standard SwiftUI window and display a clear-area safety check.

2. Select orthodox or southpaw stance manually.

3. Hold guard for two seconds and extend one comfortable straight punch for reach calibration.

4. Enter a mixed ImmersiveSpace with passthrough visible.

5. Complete a deterministic 30- to 60-second jab/cross mitt sequence.

6. Receive immediate hit feedback and a concise results summary.

7. Exit the immersive space before changing settings or reviewing details.

## In scope

Two floating programmatic mitt targets before any authored 3D asset.

Manual stance mapping: lead hand is jab; rear hand is cross.

Guard and reach calibration.

Live hand-joint diagnostics and fist-centre estimation.

Swept segment-to-sphere hit testing to avoid missing fast punches between samples.

Hit, miss, response time, relative hand speed and return-to-guard consistency.

Pause or neutral state after sustained tracking loss.

Local debug traces and a simple round result.

## Explicitly out of scope

A fully rigged or photorealistic trainer avatar.

Unrestricted sparring or autonomous combat AI.

Hooks, uppercuts, body shots, footwork, pivots or full-body biomechanics.

Machine-learning punch classification.

Cloud accounts, subscriptions, multiplayer or remote coaching.

Interaction with a physical bag, person, wall or gym equipment.

Apple Immersive Video capture or playback.

Medical, clinical or scientifically calibrated performance claims.

## MVP success criteria

| Area | Internal acceptance target |
| --- | --- |
| Onboarding | A first-time tester can start the drill without developer intervention. |
| Tracking | Live hand markers follow controlled straight punches and loss of tracking is visible. |
| Scoring | Each intended straight punch creates no more than one hit event. |
| False positives | A 60-second guard-only test produces fewer than one false hit on average during tuning. |
| Feedback | Hit acknowledgement feels immediate and is not blocked by result persistence or animation. |
| Safety | The drill requires no running, turning around, chasing or contact with physical objects. |
| Stability | Ten consecutive internal rounds complete without a crash. |

# 4. Safety, privacy and product claims

Safety is a functional requirement, not presentation copy. Any feature that increases movement complexity must be rejected unless the safe-zone and pause behaviour remain clear and testable.

## Non-negotiable safety rules

Keep passthrough visible for the entire training round.

Ask the user to clear at least an arm-swing area and check floor hazards before entry.

Keep targets mainly within a forward semicircle; do not make the user turn around.

Do not require running, jumping, spinning, chasing or rapid backward movement.

Do not use a physical bag or real partner while the headset is worn.

Pause or neutralise the round when tracking is lost for the configured duration.

Provide an obvious Stop or Exit path between combinations.

State that the application and headset are not protective equipment.

## Privacy rules for the MVP

Use processed ARKit tracking data; do not request raw camera access.

Store traces locally and only when debug recording is deliberately enabled.

Do not upload hand traces, identifiers or room data.

Obtain explicit consent before retaining traces from test participants.

Use relative performance labels; do not imply clinical or laboratory accuracy.

Claim language Preferred: “relative hand speed,” “target timing,” and “guard-return consistency.” Avoid: “punch power,” “injury prevention,” or precise biomechanical diagnoses.

# 5. Technical architecture

Keep framework-specific tracking and rendering at the edges. The boxing logic must remain plain Swift so recorded traces can be replayed without wearing the headset.

ARKitSession + HandTrackingProvider ¦ v HandTrackingService ¦ AsyncStream<HandSample> ¦ v PunchDetector ¦ PunchEvent ¦ v TargetEvaluator ¦ v RoundEngine / \ RealityKit feedback SwiftUI results

## Architecture rules

ARKit types stop at HandTrackingService; they must not leak into PunchDetector or RoundEngine.

RealityKit entities represent visuals, not scoring truth.

Target intersection is mathematical and uses the movement segment between consecutive samples.

Use a monotonic time source for samples and round timing.

Treat the main thread as UI/rendering territory; perform filtering and event logic without blocking frame updates.

Respect Swift concurrency diagnostics; do not silence them with unchecked Sendable without a documented reason.

Check the actual installed SDK for API names and availability before implementing; do not rely on remembered beta symbols.

## Core data contracts

struct HandSample: Sendable { let time: Duration let chirality: Handedness let fistPosition: SIMD3<Float>? let isTracked: Bool } struct PunchEvent: Sendable { let hand: Handedness let kind: PunchKind // jab or cross in MVP let startedAt: Duration let peakRelativeSpeed: Float } struct TargetWindow: Sendable { let id: UUID let requiredHand: RequiredHand let worldPosition: SIMD3<Float> let opensAt: Duration let closesAt: Duration let scoringRadius: Float } struct RoundResult: Sendable { let targetsPresented: Int let validHits: Int let averageResponseTime: Duration? let trackingInterruptions: Int }

## Repository structure

ShadowBoxMVP/ ├── App/ │ ├── ShadowBoxMVPApp.swift │ └── AppModel.swift ├── UI/ │ ├── StartView.swift │ ├── CalibrationView.swift │ └── ResultsView.swift ├── Spatial/ │ ├── TrainingSpaceView.swift │ ├── MittFactory.swift │ └── TrainingZone.swift ├── Tracking/ │ ├── HandTrackingService.swift │ ├── HandSample.swift │ ├── HandPoseSource.swift │ └── HandTraceRecorder.swift ├── Boxing/ │ ├── PunchDetector.swift │ ├── TargetEvaluator.swift │ ├── RoundEngine.swift │ └── RoundResult.swift └── ShadowBoxMVPTests/

# 6. Build sequence and first assignment

Each milestone must end with a build or test result that can be written into SESSION_LOG.md. Do not stack unvalidated features.

| ID | Milestone | Exit evidence |
| --- | --- | --- |
| M0 | Toolchain health | Blank app builds in Simulator and installs on Vision Pro; mixed space opens. |
| M1 | Tracking visibility | One programmatic mitt plus live hand-joint markers; tracking loss is visible. |
| M2 | Fist centre and replay | Stable multi-knuckle fist centre; optional local sample recording and replay source. |
| M3 | Calibration | Manual stance, two-second guard sample and reach-derived target placement. |
| M4 | One hittable target | Swept hit test; one punch gives one event; guard-only test does not score. |
| M5 | Jab/cross round | Deterministic sequence, timing windows, hit/miss feedback and safe pause. |
| M6 | Results and resilience | Round summary, tracking interruption count, graceful errors and exit flow. |
| M7 | Visual polish | Reality Composer Pro or Blender mitt asset, spatial audio and pitch-ready demo. |

## First assignment for ChatGPT Desktop: M1

The assistant should complete the following in the smallest coherent change set:

Inspect the generated project, project settings, installed SDK and existing immersive-space template.

Confirm or add a mixed ImmersiveSpace entered from a minimal Start view.

Add the hand-tracking privacy description required by the installed SDK.

Create a HandTrackingService with explicit support, authorisation and error handling based on actual SDK symbols.

Render diagnostic markers for a small, documented set of tracked hand joints on the physical device.

Create one programmatic sphere or simple mesh as the prototype mitt in front of the user.

Ensure Simulator launch remains graceful even when live hand tracking is unavailable.

Build the selected scheme and report the exact command, destination and result.

## M1 definition of done

[ ] The repository is left in a buildable state.

[ ] A standard window opens and can enter/exit mixed immersion.

[ ] One prototype mitt appears at a sensible fixed position.

[ ] On physical Vision Pro, selected joint markers visibly update for both hands.

[ ] Tracking loss or unsupported state does not crash the app.

[ ] No punch classification, collision scoring, 3D avatar or external package has been added.

[ ] The assistant lists changed files, validation evidence and device-only tests still required.

Stop after M1 A working marker-and-mitt build is a successful first handover. Do not let the assistant continue into punch scoring until this behaviour has been observed on the physical headset.

# 7. Working with the ChatGPT desktop app

The preferred 2026 workflow is the new ChatGPT desktop app in Codex mode. Use Chat or Work for planning and documents; use Codex for the local Xcode repository, terminal commands and code changes.

## Preferred: new ChatGPT Desktop - Codex

1. Open the new ChatGPT desktop app and choose Codex from the top-left product selector.

2. Open or add the local ShadowBoxMVP repository and grant access only to the project folder and required developer tools.

3. Keep Xcode open for project settings, Simulator, signing and physical-device deployment.

4. Begin with the kickoff prompt in this handover; require an inspection before edits.

5. Allow small edits, review the diff, and reject changes that expand scope or modify the toolchain.

6. Require a build/test command after every coherent implementation slice.

7. Do not allow an automatic commit; commit manually after reviewing a stable build.

8. End each session with the handover-summary prompt and record evidence in SESSION_LOG.md.

## Fallback: ChatGPT Classic - Work with Apps - Xcode

Enable Work with Apps and grant the macOS Accessibility permission requested by ChatGPT.

Connect Xcode and verify that the chat bar shows an active Xcode banner before sending the request.

Open the relevant file and select the exact code when requesting a focused change.

Treat this as file-level context: the integration includes open-pane content, not an assumed index of the entire repository.

Review and apply the generated diff; use Command-Z or the ChatGPT UI to revert when necessary.

Context warning In Work with Apps, ChatGPT includes the last 200 lines of open panes and focuses on selected text. For project-wide implementation, the repository-aware Codex workflow is safer than relying on Xcode pane context alone.

## AI operating contract

| Rule | Expected behaviour |
| --- | --- |
| Inspect first | Read this handover, TOOLCHAIN.md, git status, project structure and build settings before editing. |
| Use the installed SDK | Confirm API names and availability locally. Never invent or assume beta APIs. |
| Make small diffs | One milestone or blocker at a time. Avoid broad refactors and generated boilerplate. |
| No hidden dependencies | Do not add Swift packages, scripts or network services without explicit approval. |
| Build for evidence | Report exact commands and outcomes. Do not claim physical-device validation unless it occurred. |
| Preserve safety | Reject movement patterns or features that violate the safety rules in this document. |
| Respect scope | Do not add avatar, AI opponent, ML, cloud, hooks, uppercuts or footwork during the MVP. |
| Leave a trail | List changed files, known issues, untested device steps and the next smallest task. |

# 8. Ready-to-paste prompts

## Initial kickoff prompt

You are taking over implementation of ShadowBoxMVP, a visionOS mixed-reality boxing training MVP. Open and read these repository files first: - ShadowBox_MVP_Handover.md - TOOLCHAIN.md - DECISIONS.md, if present - SESSION_LOG.md, if present Treat the handover as the product and engineering source of truth. The environment is beta-locked to Xcode 27 beta 4 and the installed visionOS SDK. Do not update the toolchain, deployment target, project format, packages or dependencies unless a documented blocker requires my approval. Before editing: 1. Inspect the repository, git status, project/scheme names and current build settings. 2. Run and report xcodebuild -version. 3. Show available destinations or otherwise identify a safe Simulator build destination. 4. Summarise what already exists and identify the smallest change set for milestone M1. 5. Verify every ARKit/RealityKit API against the installed SDK; do not rely on remembered beta symbols. Then implement only M1: - minimal Start view and mixed ImmersiveSpace - required hand-tracking privacy description - live hand-joint diagnostic markers with explicit unsupported/authorisation/error handling - one programmatic prototype mitt in front of the user - graceful Simulator behaviour when live hand tracking is unavailable Constraints: - no punch recognition or scoring - no full trainer avatar - no external packages - no networking or cloud storage - no Reality Composer Pro dependency for M1 - keep ARKit code isolated from future boxing logic - preserve Swift concurrency correctness - do not commit Validation: - build the selected scheme using the installed Xcode - report the exact command, destination and outcome - distinguish Simulator validation from physical Vision Pro validation Deliver at the end: - concise implementation summary - changed files - build/test evidence - physical-device steps I must perform - known issues or SDK uncertainties - the single next recommended task, then stop.

## Per-task prompt template

Read ShadowBox_MVP_Handover.md before making changes. Task: <one narrowly defined outcome> Current state: <what already works> Expected behaviour: <observable result> Constraints: <scope, safety, toolchain and files that must not change> Validation: <build/test/device evidence required> First inspect the relevant code and state your smallest implementation plan. Then make the change, run validation, and report changed files, evidence, remaining risks and the next smallest step. Do not commit.

## Bug-fix prompt template

Read ShadowBox_MVP_Handover.md and inspect the current git diff. Observed behaviour: <what happened> Expected behaviour: <what should happen> Environment: <Simulator or physical Vision Pro; exact OS/build> Reproduction steps: <numbered steps> Logs/error: <paste exact text> Last known good commit: <hash if known> Diagnose before editing. List the most likely cause and the evidence. Apply the smallest reversible fix, run the most relevant validation, and report what remains unverified. Do not broaden the feature or refactor unrelated files.

## End-of-session handover prompt

Prepare an end-of-session handover for ShadowBoxMVP. Report: 1. What changed and why. 2. Exact files changed. 3. Build/test commands and outcomes. 4. What was tested in Simulator versus physical Vision Pro. 5. Known bugs, warnings and SDK uncertainties. 6. Any temporary code or debug flags that remain. 7. The current milestone status against its definition of done. 8. The single next smallest task. Update SESSION_LOG.md with this evidence. Update DECISIONS.md or ShadowBox_MVP_Handover.md only when an actual source-of-truth decision changed. Do not commit unless I explicitly ask.

# 9. Validation and session records

A beta environment makes evidence more important than confident language. Every session should leave behind commands, results and a clear distinction between Simulator and physical-device testing.

## Baseline command sequence

pwd git status --short xcodebuild -version xcodebuild -list -project ShadowBoxMVP.xcodeproj xcodebuild -showdestinations -project ShadowBoxMVP.xcodeproj -scheme ShadowBoxMVP # Then build using a destination actually returned above: xcodebuild -project ShadowBoxMVP.xcodeproj -scheme ShadowBoxMVP -destination 'id=<DESTINATION_ID>' build

If the project is a workspace, substitute -workspace for -project. Do not hard-code a Simulator name until the installed runtime reports it.

## Test matrix

| Feature | Where | Evidence |
| --- | --- | --- |
| App shell | Simulator | Window launches and immersive-space entry/exit does not crash. |
| Unsupported tracking path | Simulator | No live hand data is handled gracefully and visibly. |
| Hand markers | Physical Vision Pro | Selected joints update for left and right hands. |
| Fast straight motion | Physical Vision Pro | Marker trails remain usable; loss/occlusion is recorded. |
| One mitt | Both | Entity appears at sensible scale and position; no unexpected movement. |
| Safety exit | Physical Vision Pro | User can stop or exit without turning or searching for controls. |
| Regression | Both where possible | Previous milestone behaviour remains intact after each change. |

## SESSION_LOG.md template

## Session <YYYY-MM-DD / initials / commit> Goal: - <one milestone or blocker> Environment: - Xcode: - macOS: - visionOS destination: - Git baseline: Changes: - <file>: <reason> Validation: - Command: - Result: - Simulator observations: - Physical-device observations: Known issues / unverified: - ... Next smallest task: - ...

# 10. Troubleshooting boundaries

| Problem | Required response |
| --- | --- |
| ChatGPT cannot access the repo | Confirm the new desktop app is in Codex, reopen the local repository, and review folder permissions. Do not paste the whole project into chat. |
| Xcode is not visible in Work with Apps | Open ChatGPT settings, manage supported apps, grant Accessibility, reconnect Xcode, and verify the active-app banner. |
| Wrong Xcode is selected | Run xcodebuild -version and xcode-select -p; select the intended Xcode 27 beta 4 path before debugging project code. |
| visionOS runtime missing | Install the visionOS component from Xcode settings/components; do not compensate by changing the project platform. |
| Signing or bundle error | Record the exact message, confirm Team and unique bundle identifier, and avoid unrelated code changes. |
| No live hand data in Simulator | Expected limitation: validate graceful unsupported behaviour there and reserve actual hand tracking for physical Vision Pro. |
| Generated diff is too large | Revert it, restate one observable outcome, and require a smaller file list and validation loop. |
| Beta API compile error | Search the installed SDK / Xcode symbol completion and adapt to the local signature. Do not update the SDK or silence the compiler. |
| Device build works but demo is unstable | Return to the last known good commit, disable visual polish, and preserve the marker-plus-mitt path for presentation. |

## Decisions that require explicit approval to change

Toolchain version, deployment target or project format.

Adding a package, backend, account system or network permission.

Replacing rule-based straight-punch detection with machine learning.

Adding a full trainer avatar before the scoring loop is stable.

Adding footwork, running, physical-bag interaction or real-person sparring.

Uploading or retaining test-participant traces.

# 11. Current decision log and open fields

| Decision | Default | Rationale / change rule |
| --- | --- | --- |
| Working name | ShadowBoxMVP | Locked for code examples; rename only before project creation or with a deliberate migration. |
| Trainer representation | Floating mitts first | Full avatar deferred until after scoring and safety validation. |
| Punch set | Jab and cross | Manual stance determines lead/rear mapping. |
| Round structure | Deterministic 30-60 seconds | Use a fixed sequence before adaptive logic. |
| Hit model | Swept segment-to-sphere | RealityKit physics is visual support, not scoring truth. |
| Data | Local only | Debug traces are opt-in; no automatic upload. |
| Feedback | Visual + short audio | Avoid haptics or accessory dependence in MVP. |
| Deployment target | visionOS 26.0 provisional | Change only if organiser hardware or required API forces 27.0. |

## Fill these fields after setup

| Actual repository path: |  |
| --- | --- |
| Actual Xcode build number: |  |
| Actual macOS version: |  |
| Actual Vision Pro OS version: |  |
| Project scheme name: |  |
| Bundle identifier: |  |
| Development Team: |  |
| Final deployment target: |  |
| Last known good commit: |  |
| Primary headset tester: |  |

Handover completion The setup is ready for ChatGPT Desktop when the fields above are recorded, M0 has evidence in SESSION_LOG.md, and the kickoff prompt can be executed against a clean baseline commit.

# 12. Desktop workflow references

These references are included only for the desktop collaboration workflow. Apple framework API names should be verified in the installed Xcode 27 beta 4 documentation and SDK at implementation time.

OpenAI Help Center - Moving to the new ChatGPT desktop app. Describes the unified Chat, Work and Codex desktop application and Codex access to local files, repositories, terminals and developer tools.

OpenAI Help Center - Work with Apps on macOS. Documents Xcode support, app-context banners, diff review, Accessibility requirements and the open-pane context limits used by the fallback workflow.

Document owner note: when a product or engineering decision changes, update the Markdown source in the repository first, then regenerate or manually revise this Word handover so the two do not drift.